Risk Log

|  |  |  |  |
| --- | --- | --- | --- |
| Risk | Risk Description | Status | Response |
| Feb. 04 |  |  |  |
| Requirement cost efficiency is not clear | We could not determine the exact cost range the stakeholder could accept, which impact our way of designing. | Pending | Current solution is to estimate the cost based on research, waiting for stakeholder’s reply. |
| Why stakeholders are so specific about tracking | To balance the cost, we assumed that tacking is not the final requirements, but a method to prevent sheep loss. We decide on that the sheep loss is the final goal. | Pending | After consulting the FaCs and doing rigorous analysis, we believe this decision will not cause too much risk, we are still waiting for stakeholder’s response. |
|  |  |  |  |